Project Planning Phase

Planning Logic

Project: Auto Ticket classification using Flow designer
Team ID: SWTID-2026-1872

Planning Logic

| Planning Item | Meaning / Application |
| --- | --- |
| Sprint | A fixed period or duration in which the team works to complete a set of tasks for the Auto Ticket classification using Flow designer project. |
| Epic | A large project capability that is too large to complete in one sprint. It is broken down into smaller user stories that can be completed across multiple sprints. |
| Story | A small, clearly defined task that contributes to completing an Epic. |
| Story Point | A number representing the relative effort required to complete a story, using the Fibonacci-style values 1, 2, 3, and 5. |
| 1 Story Point | Very easy task. |
| 2 Story Points | Normal task. |
| 3 Story Points | Moderate task. |
| 5 Story Points | Difficult task. |

Story Point Scale: 1, 2, 3, 5

Sprint 1

Epic 1 – Ticket Data & Flow Setup

Epic 2 – Classification Preparation

Identify ticket fields and required classification inputs (USN1) – 2 Story Points

Configure the Flow Designer trigger for ticket creation/update (USN2) – 2 Story Points

Define ticket classification categories and conditions (USN3) – 3 Story Points

Configure classification rules in the workflow (USN4) – 3 Story Points

Configure default handling for incomplete or unmatched ticket data (USN5) – 3 Story Points

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 3 = 13

Sprint 2

Epic 3 – Automated Classification & Routing

Epic 4 – Testing & Validation

Epic 5 – Monitoring & Handover

Implement automatic ticket classification (USN6) – 3 Story Points

Configure assignment-group/routing based on classification (USN7) – 3 Story Points

Update ticket category and classification fields automatically (USN8) – 2 Story Points

Configure exception/manual-review path for unmatched tickets (USN9) – 3 Story Points

Test classification and routing with representative ticket scenarios (USN10) – 3 Story Points

Document workflow, validate results, and prepare project handover (USN11) – 2 Story Points

Total Story Points in Sprint 2 = 3 + 3 + 2 + 3 + 3 + 2 = 16

Total Story Points and Velocity

Sprint 1 = 13 Story Points

Sprint 2 = 16 Story Points

Total Story Points = 13 + 16 = 29

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 29 / 2 = 14.5 Story Points per Sprint

The planning logic uses the same Sprint → Epic → Story → Story Point structure demonstrated in the supplied Planning Logic document.

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-1872 |
| Project Name | Auto Ticket classification using Flow designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Data & Flow Setup | USN-1 | As a service desk administrator, I can identify the ticket fields required for automatic classification. | 2 | High | Project Team |
| Sprint-1 |  | USN-2 | As a service desk administrator, I can trigger the Flow Designer workflow when a ticket is created or updated. | 2 | High | Project Team |
| Sprint-1 | Classification Preparation | USN-3 | As a service desk administrator, I can define ticket categories and classification conditions. | 3 | High | Project Team |
| Sprint-1 |  | USN-4 | As a service desk administrator, I can configure classification rules in the workflow. | 3 | High | Project Team |
| Sprint-1 |  | USN-5 | As a service desk administrator, I can define handling for incomplete or unmatched ticket information. | 3 | Medium | Project Team |
| Sprint-2 | Automated Classification & Routing | USN-6 | As a service desk agent, I can have a ticket classified automatically from its available information. | 3 | High | Project Team |
| Sprint-2 |  | USN-7 | As a service desk agent, I can have the classified ticket routed to the appropriate assignment group. | 3 | High | Project Team |
| Sprint-2 |  | USN-8 | As a service desk agent, I can have the ticket category and classification fields updated automatically. | 2 | High | Project Team |
| Sprint-2 |  | USN-9 | As a service desk agent, I can send unmatched tickets to a manual-review path. | 3 | Medium | Project Team |
| Sprint-2 | Testing & Validation | USN-10 | As a project team member, I can test classification and routing using representative ticket scenarios. | 3 | High | Project Team |
| Sprint-2 | Monitoring & Handover | USN-11 | As a project team member, I can document, validate, and hand over the completed Flow Designer workflow. | 2 | Medium | Project Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 13 | 29 Oct 2022 |
| Sprint-2 | 16 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 16 | 05 Nov 2022 |

Velocity:

Total Story Points = 13 + 16 = 29

Number of Sprints = 2

Average Velocity = 29 / 2 = 14.5 Story Points per Sprint

Average daily planning velocity for a 6-day sprint = 14.5 / 6 ≈ 2.42 Story Points per day.

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It can be used to track measurable progress during the two sprints of the Auto Ticket classification using Flow designer project.

Planned remaining story points by sprint: Start = 29 → after Sprint 1 = 16 → after Sprint 2 = 0.

Reference:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation